# Sandalez Ads Tool — Technical Spec

Oct 16, 2026 · @Dev

## Summary

Sandalez Ads Tool is a Node.js/TypeScript backend that talks to Meta's Marketing API for the Sandalez ad account only, exposed two ways: an MCP server Claude can drive from chat, and a web dashboard for you. It replaces Adspirer with no per-call fees and adds WhatsApp order tracking that Adspirer does not have.

| Scope | MVP (weeks 1-4) | Later (weeks 5-10) |
| --- | --- | --- |
| Account | Pages, Instagram, pixel, account info | Token health check |
| Targeting | Interest + Karachi location search | Custom and lookalike audiences |
| Creatives | Image and video upload | Carousel, Instagram-post reuse, DCO |
| Campaigns | Click-to-WhatsApp campaign, ad set, creative, ad (all PAUSED) | Catalog / dynamic product ads, retargeting |
| Management | Activate, pause, budget, targeting edits | Duplicate campaign, bulk edits |
| Insights | Spend, conversations, cost per conversation, CTR, frequency | Breakdowns by age, placement, region; fatigue detection |
| Orders | Manual order log against ads | WhatsApp Cloud API webhook to auto-log chats |
| Automation | None | Daily sync, alerts, weekly report email |

One backend core holds all Meta logic; the MCP server and the dashboard are thin layers over it, so a feature built once works in both.

## Architecture

Only the core package holds the Meta token and makes Meta calls; Claude (via MCP) and the dashboard (via the REST API) both go through it, so safety rules and logging apply to every change.

System architecture · 2 entry points, 1 core

The worker uses the same core to pull insights into Postgres on a schedule, which keeps the dashboard fast and Meta rate limits low.

## Tech stack

One TypeScript monorepo, one Postgres database, deployed as two processes (API + MCP) on one small VPS.

| Layer | Choice | Why |
| --- | --- | --- |
| Language / runtime | TypeScript, Node.js 22 LTS | One language for backend, MCP and dashboard |
| Monorepo | pnpm workspaces | Shared core package |
| Meta client | Own thin Graph API client with fetch + zod (optionally facebook-nodejs-business-sdk) | Pin the API version, full control of errors and rate-limit headers |
| MCP server | @modelcontextprotocol/sdk, Streamable HTTP transport | Claude connects to it as a custom connector by URL |
| API server | Fastify | Fast, typed routes, schema validation |
| Validation | zod | Same schemas for MCP tool inputs and API routes |
| Database | PostgreSQL + Prisma | Campaign mirror, stats, orders, audit log |
| Jobs | BullMQ + Redis (or node-cron at first) | Daily insights sync, alerts |
| Dashboard | Next.js (App Router) + Tailwind + shadcn/ui + Recharts | Fast to build, good charts |
| Auth (dashboard) | Auth.js with email login, 1-2 users | Only you and staff |
| Auth (MCP) | Secret bearer token or OAuth in front of the MCP endpoint | Only your Claude can call it |
| Secrets | .env locally, encrypted env vars on server | Meta token never in code |
| Media | Upload files to Meta directly; keep originals in S3-compatible storage or Google Drive | Meta needs image hash / video ID |
| Hosting | Single VPS (Docker Compose: api, mcp, web, postgres, redis) + HTTPS via Caddy | Cheap, simple |
| Logging | pino + audit table | Every Meta write is recorded |

## Meta setup

Because the tool manages only your own ad account, the default access tier and a System User token are enough; no App Review is needed. Meta's docs state that standard access to ads_read and ads_management is sufficient when an app only manages its own ad account. Meta has renamed the tiers: Standard Access is now Limited Access, Advanced is Full Access.

- ☐ 1. Business Manager: Sandalez Page, @sandalez_ Instagram, ad account (PKR, Asia/Karachi), pixel, WhatsApp number linked to the Page.

- ☐ 2. Business verification for Sandalez in Business Manager (Security Center).

- ☐ 3. developers.facebook.com: create an app of type Business, owned by the Sandalez Business Manager.

- ☐ 4. Add the Marketing API product to the app (grants Limited access to ads_management and ads_read).

- ☐ 5. Business Settings > System users: create one admin system user (Limited tier allows 1 system user + 1 admin system user).

- ☐ 6. Assign the system user to the ad account (Manage campaigns), the Page (Advertise / create ads), the pixel and the catalog.

- ☐ 7. Generate a system user token for the app with: ads_management, ads_read, business_management, pages_show_list, pages_read_engagement, pages_manage_ads, catalog_management (later).

- ☐ 8. Store the token, app ID, app secret, ad account ID (act_...), page ID, Instagram user ID, pixel ID and WhatsApp number in the server's encrypted env vars.

- ☐ 9. Turn on two-factor authentication on the admin Facebook account.

API version: pin Graph/Marketing API v26.0 (released 29 July 2026) in one config constant. Marketing API versions retire much faster than Graph API ones, so plan an upgrade check each quarter.

Rate limits: the Limited tier is heavily rate-limited per ad account. Read the X-Business-Use-Case-Usage header on every response, back off when usage passes 75%, and cache insights in the database instead of calling Meta on every dashboard load.

Money units: budgets are sent as integers in the account currency's minor unit for most currencies. Read the ad account's currency on startup and convert in one helper, then verify the first budget you set in Ads Manager (Adspirer shipped a 100x budget bug here).

## Project structure

All Meta logic lives in packages/core; apps/mcp and apps/api only translate requests into core calls.

sandalez-ads/
  packages/
    core/
      src/meta/client.ts        # fetch wrapper: version, token, retries, rate-limit headers
      src/meta/errors.ts        # Meta error code -> plain-language message
      src/meta/money.ts         # currency minor-unit conversion
      src/services/account.ts   # pages, instagram, pixels, account info
      src/services/targeting.ts # interest + location search
      src/services/assets.ts    # image/video upload, asset list
      src/services/campaigns.ts # create/update campaign, ad set, creative, ad
      src/services/ctwa.ts      # one-call click-to-WhatsApp builder
      src/services/insights.ts  # insights + breakdowns
      src/services/audiences.ts # custom + lookalike (phase 3)
      src/services/catalog.ts   # catalog / DPA (phase 3)
      src/guards.ts             # PAUSED-only create, budget caps, confirmations
      src/schemas.ts            # zod schemas shared by MCP + API
    db/
      prisma/schema.prisma
  apps/
    mcp/src/server.ts           # MCP server, registers tools from core
    api/src/routes/*.ts         # Fastify REST API for the dashboard
    web/                        # Next.js dashboard
    worker/src/jobs/*.ts        # daily sync, alerts, weekly report
  docker-compose.yml
  .env.example

## MCP tools

The MVP needs 22 tools; read tools run freely, create tools always produce PAUSED objects, and money-moving tools need a confirm flag. The same functions back the dashboard's API routes.

Safety levels: Read = no change. Draft = creates PAUSED, no spend. Live = can spend or change spend; requires confirm: true and passes the budget cap guard.

### Account

| Tool | Inputs | Meta endpoint | Level |
| --- | --- | --- | --- |
| get_account | none | GET /act_{id}?fields=name,currency,timezone_name,account_status,amount_spent,spend_cap | Read |
| list_pages | none | GET /me/accounts or business owned_pages | Read |
| list_instagram_accounts | none | GET /act_{id}/instagram_accounts | Read |
| list_pixels | none | GET /act_{id}/adspixels | Read |
| check_token | none | GET /debug_token | Read |

### Targeting

| Tool | Inputs | Meta endpoint | Level |
| --- | --- | --- | --- |
| search_interests | query, limit | GET /search?type=adinterest | Read |
| search_locations | query (e.g. Karachi), location_types | GET /search?type=adgeolocation | Read |
| estimate_audience | targeting | GET /act_{id}/reachestimate (check availability in v26) | Read |

### Assets

| Tool | Inputs | Meta endpoint | Level |
| --- | --- | --- | --- |
| upload_image | public URL or file | POST /act_{id}/adimages -> image hash | Draft |
| upload_video | public URL | POST /act_{id}/advideos (file_url) -> video ID | Draft |
| list_assets | type | GET /act_{id}/adimages, /advideos | Read |

### Campaigns

| Tool | Inputs | Meta endpoint | Level |
| --- | --- | --- | --- |
| create_ctwa_campaign | name, daily_budget, city, age, gender, creatives[], texts, welcome message | Runs the 4-step flow below | Draft |
| create_campaign | name, objective | POST /act_{id}/campaigns (status PAUSED) | Draft |
| create_adset | campaign_id, budget, targeting, destination, optimization | POST /act_{id}/adsets (status PAUSED) | Draft |
| create_creative | page_id, media, texts, CTA, welcome message | POST /act_{id}/adcreatives | Draft |
| create_ad | adset_id, creative_id | POST /act_{id}/ads (status PAUSED) | Draft |
| list_campaigns | status filter | GET /act_{id}/campaigns | Read |
| get_campaign_tree | campaign_id | GET campaign + adsets + ads | Read |

### Management

| Tool | Inputs | Meta endpoint | Level |
| --- | --- | --- | --- |
| set_status | object_id, ACTIVE or PAUSED, confirm | POST /{id} status | Live (activate) / Read-safe (pause) |
| update_budget | adset_id, new daily budget, confirm | POST /{adset_id} daily_budget | Live |
| update_targeting | adset_id, targeting changes | POST /{adset_id} targeting (merge with current) | Live |

### Insights

| Tool | Inputs | Meta endpoint | Level |
| --- | --- | --- | --- |
| get_insights | level (campaign/adset/ad), date range, breakdowns | GET /{id}/insights | Read |

Insights fields: spend, impressions, reach, frequency, clicks, ctr, cpm, actions, cost_per_action_type (messaging conversations started), video_p25-100 watched. Breakdowns: age, gender, publisher_platform, platform_position, region.

### Orders (own data)

| Tool | Inputs | Storage | Level |
| --- | --- | --- | --- |
| log_orders | date, ad_id (optional), chats, orders, refused, revenue | Postgres | Read-safe |
| get_cost_per_order | date range | Joins spend with order log | Read |

### Phase 2-3 tools

add_ad_to_adset, duplicate_campaign, create_custom_audience (website, engagement, customer list), create_lookalike, list_audiences, list_catalogs, create_product_set, create_catalog_campaign, detect_fatigue (CTR trend + frequency), placement_report, wasted_spend_report, set_alert, weekly_report.

## Click-to-WhatsApp campaign flow

create_ctwa_campaign makes four Meta calls in order and rolls back (deletes what it created) if any step fails. Fields follow Meta's click-to-WhatsApp guide. Prerequisite: WhatsApp number linked to the Facebook Page, and the token has ads_management, pages_manage_ads, pages_read_engagement and pages_show_list.

- Upload media: POST /act_{id}/adimages or /advideos to get image_hash or video_id.

- Campaign: POST /act_{id}/campaigns.

- Ad set: POST /act_{id}/adsets.

- Creative: POST /act_{id}/adcreatives.

- Ad: POST /act_{id}/ads with status PAUSED.

- Activation (separate, confirmed): POST /{campaign_id} status=ACTIVE. The ad then goes to PENDING_REVIEW and runs once approved.

Campaign

{
  "name": "SZ-KHI-Prospecting-WA",
  "objective": "OUTCOME_ENGAGEMENT",
  "status": "PAUSED",
  "special_ad_categories": []
}

Ad set

{
  "name": "SZ-KHI-Women-20-40",
  "campaign_id": "<CAMPAIGN_ID>",
  "status": "PAUSED",
  "daily_budget": "<PKR 600 in minor units>",
  "billing_event": "IMPRESSIONS",
  "optimization_goal": "CONVERSATIONS",
  "bid_strategy": "LOWEST_COST_WITHOUT_CAP",
  "destination_type": "WHATSAPP",
  "promoted_object": { "page_id": "<PAGE_ID>", "whatsapp_phone_number": "923499066816" },
  "targeting": {
    "geo_locations": { "cities": [{ "key": "<KARACHI_CITY_KEY>" }], "location_types": ["home", "recent"] },
    "age_min": 20,
    "age_max": 40,
    "genders": [2],
    "targeting_automation": { "advantage_audience": 1 }
  }
}

Creative (video)

{
  "name": "A1-Wedding-Pearl",
  "object_story_spec": {
    "page_id": "<PAGE_ID>",
    "instagram_user_id": "<IG_USER_ID>",
    "video_data": {
      "video_id": "<VIDEO_ID>",
      "image_hash": "<THUMBNAIL_HASH>",
      "title": "Shaadi-ready pearl flats",
      "message": "Shaadi season ki tayyari? Pearl flats ab 30% OFF. COD + easy exchange.",
      "call_to_action": {
        "type": "WHATSAPP_MESSAGE",
        "value": { "app_destination": "WHATSAPP", "link": "https://api.whatsapp.com/send" }
      },
      "page_welcome_message": {
        "type": "VISUAL_EDITOR",
        "version": 2,
        "landing_screen_type": "welcome_message",
        "media_type": "text",
        "text_format": {
          "customer_action_type": "autofill_message",
          "message": {
            "text": "Assalam o Alaikum! Sandalez mein khush aamdeed.",
            "autofill_message": { "content": "Hi Sandalez! Mujhe yeh design chahiye. Size:" }
          }
        }
      }
    }
  }
}

For image ads, use link_data with image_hash, name (headline), message (primary text), link https://api.whatsapp.com/send and the same call_to_action. Optional icebreakers ('Price?', 'Sizes?', 'Delivery time?') use customer_action_type ice_breakers.

Ad

{ "name": "A1-Wedding-Pearl", "adset_id": "<ADSET_ID>", "creative": { "creative_id": "<CREATIVE_ID>" }, "status": "PAUSED" }

Verify before building: the exact placement of page_welcome_message (inside link_data/video_data vs object_story_spec), the targeting_automation field, and whether optimization_goal CONVERSATIONS is accepted under OUTCOME_ENGAGEMENT with destination WHATSAPP for your account. Test each with a PAUSED object first and keep the working payload as a fixture.

## Dashboard

The dashboard reads from the database (synced from Meta every few hours), so pages load instantly and do not use Meta rate limits; only actions call Meta live.

| Page | Shows | Actions |
| --- | --- | --- |
| Overview | Today and last 7/30 days: spend, chats, cost per chat, orders, cost per order, refusal rate; trend chart | Date range switch |
| Campaigns | Campaign > ad set > ad tree with status, budget, results | Activate, pause, change budget (with confirm dialog) |
| Ad detail | Creative preview, copy, CTR, frequency, video watch %, daily chart | Pause, duplicate, swap creative |
| New campaign | Wizard: city, age, budget, upload creatives, copy, welcome message | Creates PAUSED via create_ctwa_campaign |
| Creatives | Uploaded images/videos with performance per creative | Upload, archive |
| Orders | Daily log: chats, orders, refused, revenue, linked ad | Add/edit row, CSV import |
| Audiences (phase 3) | Custom and lookalike audiences, sizes | Create |
| Alerts | Rules (cost per chat above X, spend stopped, frequency above 3) | Create, mute |
| Activity log | Every change from MCP or dashboard: who, what, before/after | Read only |
| Settings | Token status and expiry, budget cap, default targeting, API version | Edit caps |

Design: mobile-first, since you will check it on phone; PKR everywhere; Urdu/English labels optional.

## Database schema

Eight tables: a mirror of Meta objects, daily stats, creatives, orders, alerts, and an audit log of every write.

model Campaign {
  id          String   @id            // Meta campaign ID
  name        String
  objective   String
  status      String
  createdVia  String                  // mcp | dashboard | ads_manager
  adSets      AdSet[]
  updatedAt   DateTime @updatedAt
}

model AdSet {
  id            String   @id
  campaignId    String
  campaign      Campaign @relation(fields: [campaignId], references: [id])
  name          String
  status        String
  dailyBudget   Int                   // PKR (major units, converted in core)
  targeting     Json
  destination   String                // WHATSAPP, WEBSITE, ...
  ads           Ad[]
}

model Ad {
  id          String   @id
  adSetId     String
  adSet       AdSet    @relation(fields: [adSetId], references: [id])
  name        String
  status      String
  creativeId  String
  creative    Creative @relation(fields: [creativeId], references: [id])
  stats       DailyStat[]
  orders      OrderLog[]
}

model Creative {
  id          String  @id             // Meta creative ID
  type        String                  // image | video | carousel
  mediaRef    String                  // image hash or video ID
  sourceUrl   String?
  headline    String?
  primaryText String?
  ads         Ad[]
}

model DailyStat {
  adId          String
  ad            Ad      @relation(fields: [adId], references: [id])
  date          DateTime @db.Date
  spend         Decimal
  impressions   Int
  reach         Int
  clicks        Int
  conversations Int                   // messaging conversations started
  frequency     Decimal
  videoP50      Int?
  breakdowns    Json?
  @@id([adId, date])
}

model OrderLog {
  id        String   @id @default(cuid())
  date      DateTime @db.Date
  adId      String?
  ad        Ad?      @relation(fields: [adId], references: [id])
  chats     Int
  orders    Int
  refused   Int      @default(0)
  revenue   Int                       // PKR
  note      String?
}

model Alert {
  id        String  @id @default(cuid())
  metric    String                    // cost_per_chat | spend | frequency
  operator  String                    // gt | lt
  threshold Decimal
  active    Boolean @default(true)
}

model AuditLog {
  id        String   @id @default(cuid())
  at        DateTime @default(now())
  actor     String                    // claude-mcp | user email
  action    String                    // create_adset, set_status, ...
  objectId  String?
  request   Json
  response  Json
  before    Json?
}

## Safety, security and limits

The tool can spend real money, so every write path goes through one guard module and leaves an audit record.

| Rule | How it is enforced |
| --- | --- |
| Create = PAUSED | core/guards forces status PAUSED on every campaign, ad set and ad create, whatever the input says |
| Activation needs confirmation | set_status ACTIVE and update_budget require confirm: true; Claude must ask you first |
| Budget cap | MAX_DAILY_BUDGET_PKR (start 2,000) and MAX_BUDGET_INCREASE_PCT (30%) in config; larger requests are refused |
| One ad account only | Account ID fixed in env; any other ID is rejected |
| No deletes in MVP | Pause or archive only; no delete tools exposed to Claude |
| Audit log | Every write stores request, response and the object's previous state |
| Token safety | System user token only in server env vars, never sent to the dashboard or Claude; check_token warns before expiry |
| MCP access | HTTPS only; bearer secret or OAuth in front of /mcp; IP allowlist optional |
| Dashboard access | Login required; roles: owner (all actions), staff (orders + read) |
| Rate limits | Read usage headers, exponential backoff, cache insights in DB |
| Error clarity | Map Meta error codes to plain messages and keep fbtrace_id for Meta support |
| Ad policy | Before activation, the tool reminds you of Meta ad policy basics (no misleading claims, text limits) |

Prompt-injection note: Claude only acts on your chat instructions; tool results from Meta (ad names, comments) are treated as data.

## Build plan

The first live Sandalez ad can run from the tool at the end of week 3; the dashboard follows in week 4-5. Each phase ends with a working, tested slice.

- Week 1: Foundations. Meta app, system user, token; monorepo, Postgres, Prisma; core/meta client with version pin, error mapping, money helper; read tools (get_account, list_pages, list_instagram_accounts, list_pixels, check_token). Done when Claude can list your Page and pixel over MCP.

- Week 2: Build campaigns. Targeting search, image/video upload, create_campaign, create_adset, create_creative, create_ad, guards, audit log. Done when a PAUSED click-to-WhatsApp campaign appears correctly in Ads Manager.

- Week 3: Run and read. create_ctwa_campaign (one call, rollback), set_status with confirm, update_budget, update_targeting, get_insights, log_orders, get_cost_per_order. Done when the first real ad is activated and insights come back.

- Weeks 4-5: Dashboard. Login, Overview, Campaigns, Ad detail, Orders, Activity log, Settings; worker job syncing insights every 3 hours.

- Weeks 6-7: Optimization. Breakdowns (age, placement), fatigue detection, alerts, weekly report email, New campaign wizard, carousel ads.

- Weeks 8-10: Growth features. Custom audiences, lookalikes, retargeting ad sets, catalog / dynamic product ads from the Shopify catalog, duplicate campaign for new cities.

- Later (optional): WhatsApp Cloud API webhook to auto-count chats and tag orders by ad; Conversions API events from Shopify orders.

While the tool is being built, run the Karachi campaign manually in Ads Manager using the campaign plan, so ads are not on hold for 3 weeks.

## Sources

- Meta: Ads that Click to WhatsApp

- Meta: Marketing API authorization and access levels

- Meta: Marketing API access

- Meta: Graph API changelog v26.0

- Meta: Introducing Graph API v26 and Marketing API v26

- Meta: Reels ads guide (access tier rename)

- Adspirer Meta Ads docs (feature reference)